HoskoteConstruction

Balaji Gold City, Hoskote, Bengaluru Rural, Karnataka – 562114  |  UDYAM-KR-02-0127051  |  +91 97428 01802

DETAILED COST ESTIMATE (BILL OF QUANTITIES)

Proposed for Residential Building at: ______________________________________________

In favour of: ______________________________  |  Date: ____________

| Sl No | Particulars | Unit | Qty | Rate (₹) | Amount (₹) |
| --- | --- | --- | --- | --- | --- |
| 1. EARTHWORK |  |  |  |  |  |
| 1.01 | General excavation (all soil types) up to 3.00m depth, incl. backfilling, dewatering, disposal | Cum | 90 | 1,500 | 1,35,000 |
|  | SUB TOTAL — EARTHWORK |  |  |  | 1,35,000 |
| 2. CONCRETE |  |  |  |  |  |
| 2.01 | PCC 1:3:6, 20mm & down aggregate, incl. base prep, compaction, curing | Cum | 14 | 6,000 | 84,000 |
| 2.02 | RMC/M25 Grade — Columns (below GF, GF, First Floor) | Cum | 19 | 6,000 | 1,14,000 |
| 2.03 | RMC/M25 Grade — Slab (Ground Floor, First Floor) | Cum | 36 | 6,000 | 2,16,000 |
| 2.04 | RMC/M25 Grade — Beams (Plinth, GF, First Floor) | Cum | 24 | 6,000 | 1,44,000 |
| 2.05 | Footing / raft slab for columns & retaining walls | Cum | 14 | 6,000 | 84,000 |
| 2.06 | Staircase, lintels, chajja/lofts (all floors) | Cum | 34 | 6,000 | 2,04,000 |
|  | SUB TOTAL — CONCRETE |  |  |  | 8,46,000 |
| 3. FORM WORK (Shuttering) |  |  |  |  |  |
| 3.01 | Columns — below GF, GF, First Floor | Sqm | 90 | 1,400 | 1,26,000 |
| 3.02 | Slab — Ground Floor, First Floor | Sqm | 190 | 1,400 | 2,66,000 |
| 3.03 | Beams — Plinth, GF, First Floor | Sqm | 235 | 1,400 | 3,29,000 |
| 3.04 | Footing/raft slab, retaining walls, ramp, staircase & misc. | Sqm | 165 | 1,400 | 2,30,000 |
|  | SUB TOTAL — FORM WORK |  |  |  | 9,51,000 |
| 4. STEEL |  |  |  |  |  |
| 4.01 | Fe500 HSD reinforcement steel — fabrication & fixing as per drawings | Ton | 10 | 61,000 | 6,10,000 |
|  | SUB TOTAL — STEEL |  |  |  | 6,10,000 |
| 5. MASONRY |  |  |  |  |  |
| 5.01 | Size stone masonry in foundation & plinth, CM 1:4 | Cum | 25 | 5,600 | 1,40,000 |
| 5.02 | Table-moulded burnt brick masonry, 230mm, CM 1:6, superstructure | Cum | 120 | 5,600 | 6,72,000 |
|  | SUB TOTAL — MASONRY |  |  |  | 8,12,000 |
| 6. PLASTERING |  |  |  |  |  |
| 6.01 | External plastering, 2 coats CM 1:6 with waterproof compound, sand-faced finish | Sqm | 280 | 3,700 | 10,36,000 |
|  | SUB TOTAL — PLASTERING |  |  |  | 10,36,000 |
| 7. PAINTING |  |  |  |  |  |
| 7.01 | External textured paint, approved make/shade, base coat + 2 finish coats | Sqm | 280 | 2,600 | 7,28,000 |
|  | SUB TOTAL — PAINTING |  |  |  | 7,28,000 |
| 8. DOORS & WINDOWS |  |  |  |  |  |
| 8.01 | Teak panelled single-shutter door, teakwood frame 75x125mm, incl. hardware | Sqm | 10 | 7,400 | 74,000 |
|  | SUB TOTAL — DOORS & WINDOWS |  |  |  | 74,000 |
| 9. FLOORING / DADOING |  |  |  |  |  |
| 9.01 | Vitrified tile flooring 600x600mm over 20mm CM 1:4 bed, incl. grouting | Sqm | 125 | 2,400 | 3,00,000 |
| 9.02 | Vitrified tile skirting, 100mm high, matching grout | Rmt | 34 | 1,200 | 40,800 |
|  | SUB TOTAL — FLOORING & DADOING |  |  |  | 3,40,800 |
| 10. MISCELLANEOUS |  |  |  |  |  |
| 10.01 | PVC rainwater downpipe (SWR) 100mm dia, incl. fittings & brackets | Rmt | 14 | 1,400 | 19,600 |
| 10.02 | Terrace waterproofing, surface method, 10-year guarantee spec | Sqm | 48 | 2,400 | 1,15,200 |
| 10.03 | Toilet waterproofing, 2-layer surface method, 10-year guarantee spec | Sqm | 10 | 1,400 | 14,000 |
| 10.04 | UG sump tank — RCC M20, incl. excavation, steel, waterproofing | Ltrs | 8000 | 15 | 1,20,000 |
| 10.05 | Overhead Sintex tank incl. platform | Ltrs | 2000 | 24 | 48,000 |
| 10.06 | Compound wall, 150mm hollow block masonry, incl. foundation, plaster, MS gates | Rmt | 56 | 3,200 | 1,79,200 |
| 10.07 | Flagging/apron concrete around building, PCC 1:4:8, 100mm thick | Sqm | 9 | 6,000 | 54,000 |
| 10.08 | CI manhole frame & cover for UG sump | Nos | 9 | 3,200 | 28,800 |
|  | SUB TOTAL — MISCELLANEOUS |  |  |  | 5,78,800 |
|  | SUB TOTAL — CIVIL WORKS (1–10) |  |  |  | 61,11,600 |
| 11 | Electrification (7% of civil works total) | — | — | — | 4,27,812 |
| 12 | Plumbing (7% of civil works total) | — | — | — | 4,27,812 |
|  | GRAND TOTAL (A) — Civil, Electrical & Plumbing |  |  |  | 69,67,224 |

Part B — Interiors & Fittings (Optional Add-on)

| Sl No | Particulars | Unit | Qty | Rate (₹) | Amount (₹) |
| --- | --- | --- | --- | --- | --- |
| 1 | Wardrobes — 19mm BWP plywood, laminate finish, SS hinges, drawers with lock | Sft | 120 | 1,350 | 1,62,000 |
| 2 | TV unit — box-type cabinet, 450mm depth, laminate finish | Sft | 45 | 950 | 42,750 |
| 3 | Kitchen cabinet bottom unit — 19mm BWP plywood, auto-loaded hinges | Sft | 30 | 1,980 | 59,400 |
| 4 | Kitchen overhead/middle unit — 19mm BWP plywood, laminate finish | Sft | 14 | 1,100 | 15,400 |
| 5 | Full-height storage & loft unit | Sft | 50 | 875 | 43,750 |
| 6 | Pooja unit — as per design | Sft | 45 | 850 | 38,250 |
| 7 | False ceiling — gypsum board, Saint-Gobain Gyproc system | Sft | 500 | 75 | 37,500 |
|  | ESTIMATED TOTAL (B) — Interiors |  |  |  | 3,99,050 |
|  | TOTAL (A + B) |  |  |  | 73,66,274 |

Note: Rates shown are illustrative market rates for reference and should be updated to current rates before submission. This estimate covers civil, electrical, plumbing, and optional interior works as itemised above. For bank loan submission, this estimate is typically accompanied by the Panchayat/BMRDA-approved building plan and a construction agreement.

Prepared by: HoskoteConstruction

Certified by: _______________________ (Civil Engineer, Name & License No.)